CivicConnect

Project Engineering Document (PED) v4.0 Final

Team: Engineering Larpers (Busisiwe, Katlego Lethole, Tshegofatso Mashego)

Module: SEN381, Milestone 4: Finalise, Consolidate & Conclude

How to read this draft. PED v4.0 continues PED v3.0; it does not replace it. Items highlighted CONFIRM could not be known from the files supplied (commit hash, CI links, real test results, deployment state, defects) and must be replaced with real evidence before submission. Statuses are taken from the repository README and are provisional until the final test run confirms them. Nothing here should be read as passing unless the run is available to show it.

# 1. Document Control

| Version | Date | Purpose | Author |
| --- | --- | --- | --- |
| 1.0 | 9 Sep 2026 | M1 baseline: problem, stakeholders, scope, requirements, constraints, risk, governance | Engineering Larpers |
| 2.0 | 29 Sep 2026 | M2: ASRs, architecture, technology, data, design decisions | Engineering Larpers |
| 2.1 | 30 Sep 2026 | M2 updates | Engineering Larpers |
| 3.0 | 16 Oct 2026 | M3: construction, CI, test design, controlled changes, release readiness | Engineering Larpers |
| 4.0 Final | CONFIRM date | M4 closure: final product, scope-to-delivery conclusion, final RTM, M3 closure, go-live decision, reflection | Engineering Larpers |

# 2. Final Submission Information Block

| Field | Content |
| --- | --- |
| Team | Engineering Larpers |
| Members | Busisiwe CONFIRM [surname, student no.]; Katlego Lethole CONFIRM [student no.]; Tshegofatso Mashego CONFIRM [student no.] |
| GitHub repository | https://github.com/TshegoMashegoBC/SEN381-CivicConnect- |
| Final commit / tag | CONFIRM [e.g. v4.0-final and full commit hash; must be the exact version demonstrated] |
| PED version | v4.0 Final |
| Final RTM location | Section 7 of this PED CONFIRM [plus repo path if kept as a controlled file] |
| Final product access | Local run per README (npm run dev: API :5000, client :5173) CONFIRM [add staging URL if one exists] |
| CI / test evidence | CONFIRM [GitHub Actions run links, test report] |
| Date submitted | CONFIRM |

# 3. Final Product and Overall Status

Product. CivicConnect is a service-request platform. Requesters submit and track requests, staff queue, assign and progress them, and management monitors open, overdue, resolved and closed work. It implements FR-001 to FR-007 and NFR-001 to NFR-006 from PED v3.0.

Final stack (changed from M2, see Section 6). MongoDB, Express, React (Vite) and Node.js, organised as an npm-workspaces monorepo with client/ and server/.

Seeded demo accounts (password from SEED_PASSWORD): staff1, staff2, manager and requester @civicconnect.test. Public sign-up only ever creates requesters.

Final implemented scope

| FR | Capability | Where implemented | Final status |
| --- | --- | --- | --- |
| FR-001 | Submit request | POST /api/requests, utils/validateRequest.js, NewRequest.jsx | IMPLEMENTED |
| FR-002 | Requester views status | GET /api/requests, /:id, MyRequests.jsx, RequestDetail.jsx (progress rail) | IMPLEMENTED |
| FR-003 | Staff queue | GET /api/requests?scope=, StaffQueue.jsx | IMPLEMENTED |
| FR-004 | Assign / accept | PATCH /:id/assign, services/statusWorkflow.js#assign | IMPLEMENTED |
| FR-005 | Controlled transitions | PATCH /:id/status, services/statusWorkflow.js (Strategy rules) | IMPLEMENTED |
| FR-006 | Comments | POST /:id/comments | IMPLEMENTED |
| FR-007 | Management view | GET /api/reports/summary, ?bucket=, Dashboard.jsx | IMPLEMENTED |

This closes the M3 position, where FR-002 to FR-007 were declared partial or not started (PED v3.0, M3.1). CONFIRM Confirm each row by running the demo journey (TC-E01) on the final commit before submitting.

Product-level honesty. The core request lifecycle is implemented and designed to be tested. Several quality attributes (load, TLS rating, uptime, accessibility scan) have not been measured (Section 9).

# 4. M1 Scope to Final Delivery Conclusion

## 4.1 In-scope commitments

| ID | M1 item | Priority | Final status | AC status | Evidence | Reason / variance |
| --- | --- | --- | --- | --- | --- | --- |
| S-001 | Request submission | High | IMPLEMENTED | Met CONFIRM | RTM; TC-U06, B01, B02, I01 | Delivered as committed |
| S-002 | Status tracking | High | IMPLEMENTED | Met CONFIRM | RTM; TC-B03, B04 | Requesters see the controlled status trail only (no internal comments or assignee), per the stakeholder-conflict decision |
| S-003 | Staff request queue | High | IMPLEMENTED | Met CONFIRM | RTM; TC-B06, I03 | Delivered as committed |
| S-004 | Request assignment | High | IMPLEMENTED | Met CONFIRM | RTM; TC-B05 | Delivered as committed |
| S-005 | Status transitions | High | IMPLEMENTED | Met CONFIRM | RTM; TC-U01 to U05, I04 | Strategy rules; terminal and invalid transitions rejected |
| S-006 | Comments / actions logging | Medium | IMPLEMENTED | Met CONFIRM | RTM; TC-B08 | Delivered as committed |
| S-007 | Management monitoring | Medium | IMPLEMENTED | Met CONFIRM | RTM; TC-B07, E02 | Basic dashboard, per OS-004 |

## 4.2 Out-of-scope and deferred (not failed commitments)

| ID | Item | Final status | Note |
| --- | --- | --- | --- |
| OS-001 | Native mobile app | Still out of scope | Responsive web only |
| OS-002 | Email/WhatsApp integration | Still out of scope |  |
| OS-003 | SMS/push notifications | Still out of scope | Web and email only; the email channel is a logging stub (see TD-03) |
| OS-004 | Advanced analytics / BI | Still out of scope |  |
| OS-005 | Multi-language | Still out of scope |  |
| DS-001 to DS-005 | Mobile, inbound email, SLA reporting, automated escalation, bulk import | Still deferred | README also defers the Reopen transition and SLA rules (DS-003/004) |

## 4.3 Scope Completion Percentage

Baseline: the 13 approved M1 acceptance criteria (AC for FR-001 to FR-007 and AC-NFR-001 to AC-NFR-006). Met = 1.0, Partially Met = 0.5, Not Met = 0.

| Criterion | Final status | Value | Basis |
| --- | --- | --- | --- |
| FR-001 to FR-007 (7 criteria) | Met CONFIRM | 7.0 | Implemented per README; confirm with final test run |
| AC-NFR-001 (dashboard < 2 s) | Partially Met | 0.5 | Indexes, pagination, populate (no N+1); not measured with DevTools |
| AC-NFR-002 (50 users) | Partially Met | 0.5 | Stateless API, Mongoose pooling; PT-01 not run |
| AC-NFR-003 (TLS, SSL Labs A) | Partially Met | 0.5 | HTTPS redirect and helmet in code; no public HTTPS site, so no SSL Labs result |
| AC-NFR-004 (audit, 5 transitions) | Met CONFIRM | 1.0 | Embedded history written in the same atomic update; TC-I02, TC-U04 |
| AC-NFR-005 (99.5% uptime, 2 weeks) | Partially Met | 0.5 | /api/health exists; no 2-week observation |
| AC-NFR-006 (axe, no Level A) | Partially Met | 0.5 | Semantic HTML, labels, skip link, focus styles; axe scan not run |
| Total |  | 10.5 / 13 |  |

Scope Completion % = 10.5 / 13 x 100 = 80.8% (provisional).

Sensitivity, stated openly. The NFR rows count as Partially Met because the design supports them but the acceptance measurement was not performed. A stricter assessor could score an unmeasured criterion as Not Met. On that reading the total is 8 / 13 = 61.5%. Both figures are shown so the team can defend the method. If PT-01, the axe scan or a public HTTPS check is run before the freeze, update the rows. CONFIRM Confirm the method with the lecturer.

Critical / Must-have status. All seven High and Medium FRs are implemented. No Must-have functional omission. The unmet items are quality-measurement criteria, not missing features.

Controlled vs uncontrolled change. Persistence, stack and pattern changes are recorded as CC-002 to CC-004 (Section 6). No functional requirement was added or removed.

# 5. Final Deployment and Go-Live Decision

Declared final state: CONFIRM Choose one: Production, Simulated production, or Staging (no-go). The README evidence best supports the following draft no-go position. Replace it if the system was actually deployed.

Draft: remain in staging, no-go for production.

| Blocking concern | Affected requirement / risk | Consequence of releasing | What must be resolved |
| --- | --- | --- | --- |
| Load not tested (PT-01 not run) | NFR-002, R006 | Unknown behaviour at 50 concurrent users; free-tier DB limits could fail silently | Run the k6 exercise against staging |
| TLS not verified on a public site | NFR-003, SE-003 | Data in transit unverified | Deploy to a platform with managed TLS and run SSL Labs |
| Email notifications are a logging stub | Requester feedback, OS-003 | Requesters do not get the promised email updates | Implement a real email transport or formally descope |
| No password reset; no refresh tokens (8 h JWT) | SE-004, usability | Locked-out users cannot self-recover | Implement reset flow |
| Rate limiting is in-memory, single instance | Security, NFR-002 | Ineffective if scaled horizontally | Shared store (e.g. Redis) |
| Accessibility scan not run | NFR-006 | Level A violations undiscovered | Run axe and fix |
| Uptime not observed | NFR-005 | Availability claim unsupported | Two-week UptimeRobot observation |

Rollback / recovery. Restore the previous release tag and redeploy. MongoDB has no relational migrations to reverse, but data written under the newer schema must stay readable. Environment secrets (JWT_SECRET, MONGO_URI) must be restored with the release. CONFIRM State the tag.

Environment differences. Development uses a .env file and local or in-memory MongoDB; staging and production would use platform secrets and a hosted database, with TLS terminated by the platform.

Honest caveat. Per the M4 brief, staying in staging is only credible if the concerns are real and specific. They are, according to the README. The decision is stronger if the evidence can be shown (for example, the README's own "Not covered here" list).

# 6. Controlled Changes and M2 Conformance (final status)

| Ref | Original decision | Problem / evidence | Revised decision | Consequence | Status |
| --- | --- | --- | --- | --- | --- |
| CC-001 | PED v2.1 had unresolved placeholders (ADR-D01, ADR-T01, R006/R007, test links) | Ambiguous baseline | Completed in PED v3.0; no decision changed | Decision records self-contained | Closed |
| CC-002 | PostgreSQL (ADR-D01) | Stack moved to MERN | MongoDB. ADR-D01 superseded. Status and history are one atomic single-document update, so no multi-document transaction or replica set is needed | Simpler deployment; schema is application-enforced rather than DB-enforced | Closed |
| CC-003 | ASP.NET Core + React (ADR-T01, Option 2) | Team capability and one-language preference | Node/Express + React (Option 3). One language end to end | Removed the .NET skills gap (R001); two deployables and CORS remain | Closed |
| CC-004 | Strategy + Repository/Unit of Work; Design Problem 2 open | Mongoose is already the data mapper; the atomic update removes the UoW need | Strategy kept. Repository/UoW dropped. Design Problem 2 resolved with a Factory (utils/notifier.js, web + email only) | Less boilerplate; atomicity tests target the single-document update | Closed |

| M2 decision | Final | Note |
| --- | --- | --- |
| Modular monolith, five modules | Yes CONFIRM | Confirm module layout in server/ |
| ASP.NET Core + React + PostgreSQL | No (CC-002, CC-003) |  |
| ACID transaction for status + history | Changed | Single-document atomic update |
| Strategy pattern for transitions | Yes | services/statusWorkflow.js |
| Repository + Unit of Work | No (CC-004) |  |
| Notification decoupling | Yes | Factory in utils/notifier.js |
| JWT + RBAC at API layer | Yes | middleware/authMiddleware.js; role read from DB, not token |
| Free/low-cost deploy, CORS | CONFIRM | Depends on final deployment state |

Governance gap to declare: CC-002 to CC-004 were made late in the project. CONFIRM State whether they went through the Appendix E change-request template, or acknowledge they were recorded retrospectively (risk R005).

# 7. Final RTM

Chain: need, requirement, acceptance criterion, decision/design, final implementation, final test/evidence, defect/status, outcome.

| ID | Acceptance criterion (M1) | Decision / design | Final implementation | Tests | Evidence | Defect | Outcome |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Requester submits; unique record created | Modular monolith, Request Management | POST /api/requests, validateRequest.js | TC-U06, B01, B02, I01, E01 | CONFIRM | CONFIRM | Met CONFIRM |
| FR-002 | Requester sees current controlled status | Controlled status trail | GET /api/requests, MyRequests.jsx, RequestDetail.jsx | TC-B03, B04, E01 | CONFIRM | CONFIRM | Met CONFIRM |
| FR-003 | Staff access relevant requests after login | RBAC at API | GET /api/requests?scope=, StaffQueue.jsx | TC-B06, I03 | CONFIRM | CONFIRM | Met CONFIRM |
| FR-004 | Assign/accept; responsible person recorded | Staff Assignment | PATCH /:id/assign | TC-B05, E01 | CONFIRM | CONFIRM | Met CONFIRM |
| FR-005 | Permitted change updates status + timestamp | Strategy rules (Design Problem 1) | PATCH /:id/status, statusWorkflow.js | TC-U01 to U05, I02, I04, E01 | CONFIRM | CONFIRM | Met CONFIRM |
| FR-006 | Comment saved with author and time | Staff Assignment | POST /:id/comments | TC-B08 | CONFIRM | CONFIRM | Met CONFIRM |
| FR-007 | Management sees open/overdue/resolved/closed | Reporting module | GET /api/reports/summary, ?bucket=, Dashboard.jsx | TC-B07, E02 | CONFIRM | CONFIRM | Met CONFIRM |
| NFR-001 | Dashboard < 2 s, 95% of runs | Indexes, pagination, populate | models/ServiceRequest.js | Not run | None | n/a | Partially Met |
| NFR-002 | 50 users, avg < 3 s, max < 5 s | Stateless API, pooling (maxPoolSize) | server config | PT-01 not run | None | n/a | Partially Met |
| NFR-003 | SSL Labs A/A+ | HTTPS redirect, helmet | app.js (production) | Not run | None | n/a | Partially Met |
| NFR-004 | 5 transitions give 5 complete audit entries | Embedded history, atomic update (ADR-A01) | statusWorkflow.js, ServiceRequest model | TC-I02, TC-U04 | CONFIRM | CONFIRM | Met CONFIRM |
| NFR-005 | 99.5% uptime over 2 weeks | Health endpoint | GET /api/health | Not run | None | n/a | Partially Met |
| NFR-006 | No axe Level A violations | Semantic HTML, labels, skip link | client pages | Not run | None | n/a | Partially Met |

Strongest evidence: NFR-004 and FR-005, which have both unit and API tests designed around atomicity and invalid transitions. Weakest: NFR-001, 002, 003, 005 and 006, which are implemented by design but unmeasured.

Test files (from README). tests/unit/statusWorkflow.test.js, tests/unit/validateRequest.test.js, tests/api/auth.test.js, requests.test.js, audit.test.js, reports.test.js. Commands: npm run test:unit (no database) and npm test (adds API tests on an in-memory MongoDB). CONFIRM Insert the real pass/fail counts from the final run.

Not covered (do not claim as passing): PT-01 load test (k6), NFR-003 SSL Labs, NFR-005 uptime, NFR-006 axe, browser E2E on real staging. TC-E01 and TC-E02 are listed under reports.test.js, so they run as API-level journeys, not browser E2E.

# 8. M3 Issues to Final Status

| M3 item | Final status | Evidence / reason |
| --- | --- | --- |
| FR-002 to FR-007 partial / not started | Closed (implemented) | Section 3. CONFIRM Link the PRs that completed them |
| Placeholder evidence in RTM, CI table, defect register | CONFIRM Closing | Fill from real runs |
| Release Evidence Summary rows marked [Fail] | CONFIRM Update | Re-classify after the final run (Section 8.3) |
| PT-01 not run | Carried as limitation | Not required at M4; no automatic marks |
| Staging not demonstrated | Carried | Section 5 |
| Static / dependency scan blank | CONFIRM | Report real npm audit / Dependabot output, or state not run |

## 8.1 Defect register

| ID | Defect | Severity | Linked | Status | Fix + regression evidence |
| --- | --- | --- | --- | --- | --- |
| D-101 | CONFIRM [real defect found during testing, or "none found" with an explanation of what was tested] | CONFIRM | CONFIRM | CONFIRM | CONFIRM |

## 8.2 Technical debt register (final)

| ID | Debt | Consequence if ignored | Final status |
| --- | --- | --- | --- |
| TD-01 | Repository/UoW abstraction | Previously flagged as boilerplate risk | Closed: dropped by design (CC-004) |
| TD-02 | NFR-006 accessibility scan not run | Level A violations undiscovered | Open, carried |
| TD-03 | Email notification channel is a logging stub | Requesters get no real email | Open, carried |
| TD-04 | No password reset | Locked-out users cannot recover | Open, carried |
| TD-05 | No refresh tokens (8 h JWT) | Forced re-login; weaker session control | Open, carried |
| TD-06 | In-memory rate limiting, single instance | Ineffective when scaled out | Open, carried |
| TD-07 | Reopen transition and SLA rules deferred (DS-003/004) | Cannot reopen closed requests | Open, deferred by design |

## 8.3 Release Evidence Summary (final)

| Evidence area | Result | Interpretation |
| --- | --- | --- |
| Build & CI | CONFIRM | Report the real workflow outcome |
| Automated regression | CONFIRM | Unit and API suites exist; counts from final run |
| API / integration | CONFIRM | Same |
| System / E2E | Partial | API-level journey only; no browser E2E |
| Static / security | CONFIRM | Not stated in the README |
| Performance | Not run | PT-01 outstanding |
| Known defects | CONFIRM | Section 8.1 |
| Acceptance evidence | Partial | FR criteria covered by tests; NFR criteria largely unmeasured |

Classification: CONFIRM Draft CONDITIONALLY READY for staging, NOT READY for production (grounded in Section 5). Set the final classification only after the rows above are filled.

# 9. Known Limitations and Future Work

Limitations: no measured performance, TLS, uptime or accessibility results; email is a stub; no password reset or refresh tokens; in-memory rate limiting; no Reopen or SLA rules; no browser E2E.

Next work, in priority order: run PT-01 and the axe scan; deploy to a managed-TLS platform and verify with SSL Labs; implement real email and password reset; move rate limiting to a shared store; add Reopen and SLA reporting once usage data exists.

# 10. Engineering Decisions and Their Consequences

| Decision | Evidence at the time | Actual outcome | Would we decide differently? |
| --- | --- | --- | --- |
| ASP.NET + React + PostgreSQL (M2) | Prior C#/.NET coursework | Stack changed in M3 (CC-003): two toolchains and a skills gap | Team view CONFIRM. The M2 matrix recorded the gap as R001, so the risk was foreseen |
| Strategy for transition rules | Hard-coded if/else judged untestable | Kept; transition rules are independently unit-testable (TC-U01 to U03) | Retain |
| Repository/UoW over the data layer | Testability with fakes | Dropped (CC-004): Mongoose already maps data and the atomic update removed the need | Dropping was reasonable given the final stack |
| Embedded history in one document | NFR-004 atomicity | No multi-document transaction or replica set needed | Retain |
| Protected main + two reviewers (D-001) | Master Brief | CONFIRM Describe the real effect on merge speed | CONFIRM |

# 11. Final Project Reflection

- Problem and value. The product addresses the M1 problem of fragmented requests: one controlled record, a status trail for requesters, a queue and assignment for staff, and an aggregated view for management.

- Scope. 80.8% provisional completion; all functional requirements implemented; the gap is measurement of quality attributes.

- Quality. Confidence comes from tests tied to the highest-risk items (audit atomicity, RBAC, transitions). Uncertainty remains around performance, TLS, uptime and accessibility.

- What most affected delivery. CONFIRM Team view. The M3 record shows late integration (R008) and a mid-project stack change.

- Next. See Section 9.

# 12. Registers (final)

## 12.1 Risk register

| ID | Risk | Final status |
| --- | --- | --- |
| R001 | Backend framework skills gap | Mitigated by moving to a stack the team knows (CC-003) CONFIRM |
| R002 | Scope creep | CONFIRM |
| R003 | Free-tier limits exceeded | Open: not load tested |
| R004 | Two-review rule skipped | CONFIRM Review merge history before submission |
| R005 | Baseline edited without change record | Partly materialised: CC-002 to CC-004 (Section 6) |
| R006 | DB connection limit vs 50 users | Reworded for MongoDB; open until PT-01 runs |
| R007 | New patterns add complexity | Closed: Repository/UoW dropped; Strategy and Factory implemented |
| R008 | Core scope not integrated at M3 freeze | Closed: all FRs implemented CONFIRM |
| R009 | RTM assembled retrospectively | CONFIRM |
| R010 | A member cannot present | CONFIRM Every member must present and defend |

## 12.2 Decision log

D-001 (protected main, two reviewers): adopted. D-002 (stack choice): decided in M2, then revised by CC-003. ADR-D01 and ADR-T01 are retained for history and marked superseded.

## 12.3 AI Usage Register

Entries from M1 (3, 4, 5 and 6 Sep 2026: Katlego/DeepSeek, Busisiwe/Claude, Tshegofatso/Claude) are carried forward unchanged. CONFIRM Add the M3 and M4 entries: AI-assisted drafting of the PED v3.0 and v4.0 and of the MERN code and tests, with the verification actually performed (for example running the tests, reading each diff). Each member must be able to explain and modify any AI-assisted artefact; "AI generated it" is not a defence.

# 13. Governance and Configuration Control

One repository, protected main, two-reviewer PRs, no secrets committed (.env is git-ignored; only .env.example is tracked). RBAC role comes from the database, not the token. CONFIRM Link: a PR with two independent approvals, branch-protection settings, the commit graph, and state any direct commit to main.

# 14. Linked Controlled Artefacts

| Artefact | Location |
| --- | --- |
| RTM | Section 7 CONFIRM repo path |
| Defect register | Section 8.1 |
| Risk register | Section 12.1 |
| ADR / decisions | repo docs/decisions CONFIRM |
| Technical debt register | Section 8.2 |
| AI usage register | Section 12.3 |
| CI workflow and runs | CONFIRM |
| Test reports | CONFIRM |

# 15. Preserved Baseline Content

PED v1.0 to v3.0 content is retained unchanged in the earlier PED sections: problem statement, stakeholder analysis, stakeholder conflict, scope baseline, FR/NFR tables with acceptance criteria, constraints, ASRs, architecture decision (modular monolith), M2 technology comparison, risk and decision logs. CONFIRM When assembling the submission PDF, keep those sections in the document and apply the corrections from Section 6 (mark ADR-D01 and ADR-T01 as superseded, replace the M2 sign-off "REVISION REQUIRED" with its history, and remove unresolved comment bubbles and "Error! Bookmark not defined" entries).

# 16. PED v4.0 Baseline Sign-Off

| Baseline type | M4 Final: Finalise, Consolidate & Conclude |
| --- | --- |
| Version | PED v4.0 Final |
| Final commit / tag | CONFIRM |
| Scope reviewed | CONFIRM YES / NO |
| Requirements / traceability checked | CONFIRM YES / NO |
| Risk review completed | CONFIRM YES / NO |
| Repository / governance controls checked | CONFIRM YES / NO |
| Deployment state | CONFIRM Production / Simulated production / Staging (no-go) |
| Release classification | CONFIRM |
| Outcome | CONFIRM ACCEPTED / CONDITIONALLY ACCEPTED / REVISION REQUIRED (set only after the checks above are genuinely complete) |